Risks:

1. Scope is ill defined 5 | 6 | 30 | Extra interviews
2. Estimates are inaccurate 5 | 5 | 25 | Have a second, pessimistic schedule and use that
3. Time management (gold plating inflates scope) 4 | 6 | 24 | Stick to predefined time scope
4. Poor coordination (jobs, extra projects) 4 | 4 | 16 | Scheduled meetings
5. Under communication 4 | 5 | 20 | Constant repetition of most important facts
6. Dropping out 1 | 4 | 4 | Reduce the scope of the project
7. Requirement changes 3 | 4 | 12 | Work in iterations/sprints
8. Requirements are incomplete 4 | 4 | 16 | Continued communication with the customer
9. Number of users 3 | 3 | 9 | Proof-of-concept
10. Lack of Management or Control 3 | 4 | 12 | Stick to the plan
11. Users Reject the Prototype 2 | 4 | 8 | Renew the design